DEVELOPMENT PLAN

this project involves three users, Admin, Employer, and Jobseekers. the Admin can view the dashboard that display the total users, total jobs, and pending task where all not confirmed users stores, it also has the manage users, manage jobs. the employer user also has the Home "where posted jobs and the filter by job category can be viewed". Post a Job " where employer can create/post a new job." My Jobs " where all of the employers posted jobs can be viewed and manage like he can view applicants, update and delete. Profile " where user can manage his personal information. And a Notification " where notification for new application will be send". on the Job Seeker side. a job seeker has also the home view same as the employer. Job Mab " an interactive mapping of all the posted jobs." Applications " where all of the sent applications can be viewed. Profile " where user can manage his personal information. And a Notification " where notification for new application will be send". The features of this job portal includes job, posting, job searching, job filter by category, Interactive mapping, user profile creation, resume upload.

#### ApplicationUser (Base user model for Identity)

- Id (string)

- Email (string)

- PasswordHash (string)

- Role (enum: Admin, Employer, JobSeeker)

- IsConfirmed (bool)

#### Admin (inherits ApplicationUser)

- Additional fields specific to Admin can be added if needed.

#### Employer (inherits ApplicationUser)

- CompanyName (string)

- CompanyLocation (string)

- CompanyDescription (string)

- CompanyLogoUrl (string)

- ContactNumber (string)

#### JobSeeker (inherits ApplicationUser)

- FullName (string)

- Gender (enum: Male, Female, Other)

- BirthDate (DateTime)

- ResumeUrl (string)

- Skills (string)

- PreferredJobCategories (string or list)

- Location (string: Province, Municipality, Barangay)

### 2. Job Models:

#### JobPost

- JobId (int, Primary Key)

- EmployerId (Foreign Key to Employer)

- Title (string)

- Description (string)

- Category (string)

- Location (string: Province, Municipality, Barangay)

- JobType (enum: Full-Time, Part-Time, Freelance)

- SalaryRange (string)

- RequiredSkills (string or list)

- ApplicationDeadline (DateTime)

- Status (bool: Active/Closed)

- DatePosted (DateTime)

- ApplicantLimit (int)

#### Application

- ApplicationId (int, Primary Key)

- JobPostId (Foreign Key to JobPost)

- JobSeekerId (Foreign Key to JobSeeker)

- Status (enum: Pending, Accepted, Rejected)

- DateApplied (DateTime)

### 3. Notification Models:

#### Notification

- NotificationId (int, Primary Key)

- UserId (Foreign Key to ApplicationUser)

- Message (string)

- IsRead (bool)

- DateSent (DateTime)

### 4. Supporting Models:

#### Category

- CategoryId (int, Primary Key)

- Name (string)

#### Location

- LocationId (int, Primary Key)

- Province (string)

- Municipality (string)

- Barangay (string)

#### Filter

- FilterId (int, Primary Key)

- Category (string)

- Location (string)

### Week 1: Planning & Setup

#### Day 1: Project Setup

- Install required tools: Visual Studio, .NET, ASP.NET Core MVC, Entity Framework, Cloudinary SDK.

- Create the initial ASP.NET Core MVC project structure.

- Set up Git version control for the project.

#### Day 2: Database & Initial Migration Setup

- Create the ApplicationDbContext class for database context.

- Add necessary packages for Entity Framework Core.

- Configure your connection string and apply the first migration.

#### Day 3: Define Models

- Define JobSeeker and Employer models with registration fields.

- Define Job, Location, and Application models.

- Set up relationships between JobSeeker, Employer, and Jobs.

#### Day 4: Database Migrations

- Apply Data Annotations for field validation.

- Apply database migrations to create the initial schema.

- Use Fluent API for configuring complex relationships in the models (e.g., Job ↔ Employer).

#### Day 5: ASP.NET Core Identity Setup

- Install Identity packages and configure Identity in the project.

- Set up role-based access for Job Seekers and Employers.

- Apply migrations for Identity tables.

#### Day 6: User Role Creation

- Create roles: JobSeeker and Employer in the Identity system.

- Create a seed method to initialize roles on application startup.

#### Day 7: Authentication Testing

- Test Identity authentication.

- Ensure both job seekers and employers can register and log in.

- Test role-based redirection after login.

### Week 2: Registration & Profile Management

#### Day 8: Job Seeker Registration Form

- Implement the Job Seeker registration form using the JobSeekerRegistration model.

- Add client-side and server-side validation.

- Display registration form in the view.

#### Day 9: Employer Registration Form

- Implement the Employer registration form using the EmployerRegistration model.

- Ensure separation between job seeker and employer roles.

- Test that job seekers and employers can register correctly.

#### Day 10: Job Seeker Profile Management

- Create a Job Seeker profile page where users can view/edit their profiles.

- Implement functionality to update details like name, contact, and resume.

#### Day 11: Employer Profile Management

- Create a profile page for Employers.

- Add functionality to update employer details (company name, description, etc.).

#### Day 12: Login Functionality

- Implement login functionality using Identity for both Job Seekers and Employers.

- Test login redirection based on roles (Job Seeker ↔ Job Listings, Employer ↔ Job Postings).

#### Day 13: Logout Functionality

- Implement a logout option for both user roles.

- Ensure users are redirected correctly after logout.

#### Day 14: Resume Upload for Job Seekers

- Integrate Cloudinary for resume uploads in Job Seeker profiles.

- Ensure resumes are uploaded securely and tied to the user's profile in the database.

### Week 3: Job Listings & Applications

#### Day 15: Employer Job Posting

- Implement job posting functionality for employers.

- Create a form for employers to add job listings (title, description, location).

- Save job posts in the database.

#### Day 16: Job Posting Management

- Add functionality for employers to edit, update, and delete job posts.

- Test CRUD operations for job postings.

#### Day 17: Job Search by Job Seekers

- Implement job search functionality for job seekers.

- Add filters for location, job title, and keywords.

- Display job search results to job seekers.

#### Day 18: Job Search Filtering

- Add advanced filters for job seekers (e.g., part-time, full-time).

- Implement sorting options (date posted, relevance).

#### Day 19: Job Application Submission

- Implement job application functionality for job seekers.

- Tie job applications to both the job and job seeker profiles in the database.

- Create a form for submitting applications (with resume upload, if required).

#### Day 20: Application Tracking for Employers

- Create a page where employers can track job applications.

- Display a list of all applications received for each job post.

#### Day 21: Notifications System

- Set up a basic notification system for job seekers and employers.

- Notify employers when new applications are received.

- Notify job seekers when their application status changes (e.g., accepted, rejected).

### Week 4: Interactive Mapping, Testing, & Deployment

#### Day 22: Implement Interactive Mapping (Part 1)

- Integrate Google Maps API (or other) for mapping job locations.

- Display the location of job postings on an interactive map.

#### Day 23: Implement Interactive Mapping (Part 2)

- Allow users to search for jobs by location on the map.

- Test map integration for job listings.

#### Day 24: Final Testing of Core Features

- Perform manual testing of the entire system.

- Test job seeker and employer registration, login, and profile updates.

- Test job posting, searching, and applying.

- Fix any bugs or issues that arise during testing.

#### Day 25: Unit Testing

- Write unit tests for core functionalities (registration, login, job posting, etc.).

- Test different scenarios for role-based access control.

#### Day 26: Performance Optimization

- Optimize database queries to improve the performance of job search and application features.

- Improve form validation performance for large forms (job postings, registration).

#### Day 27: UI & UX Improvements

- Polish the user interface to ensure a clean and responsive design.

- Implement a mobile-friendly version of the portal.

- Improve navigation and usability.

#### Day 28: Final Testing & Debugging

- Perform a final round of testing for all functionalities.

- Debug any issues found during testing (cross-browser, mobile).

#### Day 29: Deployment Preparation

- Set up the production environment (Azure, AWS, or other hosting platform).

- Create environment-specific configurations for production.

#### Day 30: Deployment

- Deploy the web application to the live server.

- Perform post-deployment testing to ensure everything works as expected in a live environment.

### Bonus/Post-Launch Tasks:

- Email Notifications: Add email notifications (welcome emails, job alerts).

- Job Alerts: Implement job alerts for job seekers (email notifications).

- Reports/Dashboard: Create an employer dashboard for viewing job analytics.

This breakdown ensures that each task is manageable within a day, while allowing time for testing and adjustments along the way.